Glampro

Product Review, Competitor Comparison & Launch Roadmap

| Product | Glampro (currently 'Glampro Salon') – glampro.tusphere.com |
| --- | --- |
| Owner | Kenny Eng, Aridient Pte Ltd |
| Review date | 15 October 2026 |
| Version | 1.0 – Initial pre-launch review |
| Reviewed build | Production demo tenant 'Glampro Demo Salon' (slug: glampro-demo) |

# 1. Executive summary

The Glampro foundation is clean, fast and easy to use. Core modules (Dashboard, Sale, Appointments, Customers, Catalogue, Staff, Settings) work. However, it is not yet market-ready: several features that Singapore salons, spas and aesthetic clinics consider basic are missing (GST, receipts, local payments, reports, calendar view), and developer-facing text is visible in the UI. Packages – the main selling point for spa and aesthetic clinics – are switched off in the demo.

Recommendation: complete the P0 launch blockers in Section 6 before any sales demo, then ship the P1 items to reach parity with competitors.

# 2. Modules reviewed

| Module | What works | Gaps observed |
| --- | --- | --- |
| Dashboard | Today's income, appointments, new customers, low stock tiles | Shows internal 'System status / API / uptime' panel; tagline mentions 'Salon Pro design system'; '$' not S$ |
| Sale (POS) | Walk-in or attached customer, member price, points, performer per line, split tenders | Tenders only Cash/Card/Bank transfer/Cheque/Other; no discounts, tips, refunds; no Packages tab; cart below catalogue; dev copy in subtitle |
| Appointments | Status filter, date navigation, booking form with service/customer/performer/comment | List only (no calendar/staff columns); one service per booking; US date format; no resources, online booking or reminders |
| Customers | Search by name/phone, membership ref, gender, DOB, address, comment | No profile/history page; no package or credit balance; no PDPA consent / marketing opt-in |
| Products & Services | Price, member price, stock, duration, status | Packages & Gift cards add-ons disabled but 'Add' buttons still visible; internal key 'giftCards' shown |
| Staff | Roles (Super admin, Manager, Cashier, Staff), last login, status | Every staff needs email login; no rosters, hours, commission; test accounts live |
| Settings | Salon name, low-stock threshold, module entitlements | 'Hours, tax and receipts … when those features ship'; 'ADR 0010' reference; Reports, Inventory, Commission are unpurchased add-ons |

# 3. Launch blockers (must fix)

- GST / receipts / hours: No GST, receipts or business hours – unacceptable for a Singapore POS.

- Local payments: Add PayNow/SGQR, NETS, GrabPay, Atome; allow payment from package or prepaid credit.

- Packages: Enable Packages in the demo; it is the core story for spas and aesthetic clinics.

- Reports: Daily Z-report, staff sales & commission, package liability.

- Developer copy: Remove developer text and the system-status panel from customer-facing screens.

- Localisation: S$ currency, DD/MM/YYYY, timezone/locale settings.

- Security: Remove test accounts (admin@gmail.com, @glampro.test), stop pre-filling login credentials, enforce strong passwords and 2FA for owners.

# 4. Competitor comparison

Benchmarked against Fresha, Zenoti, Vagaro and Singapore PSG-listed systems (e.g. Beautec, MEGAPOS Beauty & Wellness).

| Area | Glampro today | Competitors offer |
| --- | --- | --- |
| Calendar | Daily list; one service per booking | Drag-and-drop staff-column calendar, rooms/equipment, multi-service and recurring bookings |
| Online booking | None | Booking link, Google/Instagram booking, deposits, no-show fees |
| Reminders | None | WhatsApp/SMS reminders, confirmations, rebooking prompts |
| Customer profile | Basic contact form | Visit history, package/credit balances, photos, PDPA consent, notes |
| Aesthetics / spa | None | Consent forms, before/after photos, treatment records, session tracking, package expiry |
| Staff | Logins and roles | Rosters, working hours, commission rules, staff PIN at POS |
| POS | No discount/tip/refund | Discounts, vouchers, refunds, split by staff, barcode scanning |
| Multi-outlet | Not visible | Central customers, packages and stock across outlets |
| Grants | Unknown | PSG pre-approved listing is a strong SG selling point |

# 5. Positioning – where Glampro can win

- Price & simplicity: Zenoti is costly and enterprise-heavy; Fresha relies on transaction/commission-style fees. Offer simple, flat SGD pricing.

- Local packages & prepaid credit: Family/shared credit, package transfer, expiry rules and liability reports done properly for the local market.

- WhatsApp-first engagement: Reminders, e-receipts and promotions via WhatsApp.

- AI assistant: Daily owner summary, rebooking nudges, slow-day promotions – leveraging Aridient's agentic AI strengths.

- Grant-ready: PSG eligibility lowers the customer's net cost.

# 6. Improvement roadmap & progress tracker

Update the Status, Owner, Target date and Notes columns as work progresses. Status values: Not started / In progress / Testing / Done / On hold.

| ID | Item | Priority | Status | Owner | Target | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| P0-01 | Add GST settings, tax line on sales & tax reports | P0 – Launch blocker | Not started |  |  |  |
| P0-02 | Receipts: print (thermal) + email/WhatsApp e-receipt with GST no. | P0 – Launch blocker | Not started |  |  |  |
| P0-03 | Business hours / outlet operating hours | P0 – Launch blocker | Not started |  |  |  |
| P0-04 | Local payment methods: PayNow/SGQR, NETS, GrabPay, Atome; pay by package/prepaid credit | P0 – Launch blocker | Not started |  |  |  |
| P0-05 | Enable Packages & Gift cards in demo; hide 'Add' buttons when add-on is off | P0 – Launch blocker | Not started |  |  |  |
| P0-06 | Reports: daily Z-report, sales by staff/service, package liability | P0 – Launch blocker | Not started |  |  |  |
| P0-07 | Remove developer copy (ADR refs, 'server charges catalogue', design-system note, internal keys, system-status panel) | P0 – Launch blocker | Not started |  |  |  |
| P0-08 | Localisation: S$ currency, DD/MM/YYYY, timezone/locale settings | P0 – Launch blocker | Not started |  |  |  |
| P0-09 | Security: remove test accounts, no pre-filled login, strong admin password, 2FA for owners | P0 – Launch blocker | Not started |  |  |  |
| P1-01 | Calendar view: day/week, staff columns, drag-and-drop | P1 – Competitive | Not started |  |  |  |
| P1-02 | Multi-service bookings, recurring bookings, rooms/equipment resources | P1 – Competitive | Not started |  |  |  |
| P1-03 | Online booking page + deposits / no-show fee | P1 – Competitive | Not started |  |  |  |
| P1-04 | WhatsApp/SMS reminders, confirmations, rebooking prompts | P1 – Competitive | Not started |  |  |  |
| P1-05 | Customer profile page: visit history, package & credit balances, notes, photos | P1 – Competitive | Not started |  |  |  |
| P1-06 | PDPA consent + marketing opt-in on customer record | P1 – Competitive | Not started |  |  |  |
| P1-07 | POS: discounts/vouchers, refunds/voids, tips, side-by-side cart, barcode scan | P1 – Competitive | Not started |  |  |  |
| P1-08 | Staff: rosters/shifts, working hours, commission rules, staff PIN at POS (no email needed) | P1 – Competitive | Not started |  |  |  |
| P1-09 | Clean up duplicate staff names in performer picker | P1 – Competitive | Not started |  |  |  |
| P2-01 | Aesthetics/spa: consent forms, before/after photos, treatment records, session tracking, package expiry | P2 – Vertical | Not started |  |  |  |
| P2-02 | Multi-outlet: shared customers, packages, stock across branches | P2 – Vertical | Not started |  |  |  |
| P2-03 | Family/shared prepaid credit, package transfer, expiry rules | P2 – Differentiator | Not started |  |  |  |
| P2-04 | AI assistant: daily owner summary, rebooking nudges, slow-day promos | P2 – Differentiator | Not started |  |  |  |
| P2-05 | Apply for PSG pre-approved solution listing | P2 – Go-to-market | Not started |  |  |  |
| P2-06 | Rebrand from 'Glampro Salon' to chosen product name; trademark & domain checks | P2 – Go-to-market | Not started |  |  |  |

# 7. Product naming

'Glampro Salon' limits the product to hair and nails. Keep Glampro as the master brand and change the descriptor so it covers salons, nail studios, spas and aesthetic clinics with packages.

| Option | Rationale |
| --- | --- |
| Glampro Suite (recommended) | Short, vertical-neutral; add-ons fit naturally (e.g. 'Glampro Suite + Packages'). Editions: Glampro Suite for Salons / Spas / Clinics. |
| Glampro Beauty & Wellness | Most explicit for spa and aesthetic clinic buyers. |
| Glampro One | Suggests one system for the whole business and all outlets. |
| GlamOS | Modern, platform/AI feel. |

Before finalising: check IPOS (Singapore) and MyIPO (Malaysia) trademarks and domain availability – other products already use names similar to 'GlamPro'.

# 8. Decisions log

| Date | Decision | By | Notes |
| --- | --- | --- | --- |
| 15 Oct 2026 | Initial review completed; roadmap v1.0 drafted | Kenny Eng |  |

# 9. Change log

| Version | Date | Changes | By |
| --- | --- | --- | --- |
| 1.0 | 15 Oct 2026 | Initial pre-launch review, competitor comparison, roadmap and naming options | Claude for Kenny Eng |

# Sources

- https://www.capterra.com.sg/alternatives/131057/zenoti

- https://pabau.com/blog/fresha-pricing/

- https://costbench.com/software/salon-spa/zenoti/

- https://gobusiness.gov.sg/productivity-solutions-grant/solutionrepo/200900723K-Butc-cntrlzd-v-G

- https://gobusiness.gov.sg/productivity-solutions-grant/solutionrepo/200503951K-MEGAPOS-Buty-&-Wllnss-G